## Slide 1
Instructor: NGUYEN ANH MINH, MSc, PMP

## Slide 2
Project Integration Management

## Slide 3: Integration … is What?
Its best described as putting all other management processes of the project into a cohesive whole.

## Slide 4: Project Integration management Processes

## Slide 5: Project Selection
Cost/Benefit Analysis
Cash Flow Analysis
Scoring Models
Payback Period
Net Present Value
Internal Rate of Return

## Slide 6: Scoring Models

## Slide 7: Payback Period
7
Year | Project A | Project B
0 | -1,000 | -1,000
1 | 500 | 100
2 | 400 | 300
3 | 300 | 400
4 | 100 | 600

## Slide 8: Project A

## Slide 9: Project B

## Slide 10: The Time Value of Money
A dollar received today is worth more than a
dollar received tomorrow
 This is because a dollar received today can be invested to earn interest
 The amount of interest earned depends on the rate of return that can be earned on the investment
Time value of money quantifies the value of a dollar through time

## Slide 11: Example of PV Calculation
0
100
1
300
2
300
3
10%
-50
4
90.91
247.93
225.39
-34.15
530.08 = PV
10

## Slide 12: 4.1 Develop Project Charter
The process of developing a document that formally authorizes a project or a phase and documenting initial requirements
Issued by an initiator or a sponsor.
Projects are initiated as a result of the following:
  Market demand
  Business need
  Customer request
  Technological advance
  Legal requirement
  Social need

## Slide 13: 4.1 Develop Project Charter Inputs
Project Statement of Work
  Business need
  Product Scope Description
  Strategic Plan
Business Case
Contract
Enterprise Environment Factors
Organization Process Assets

## Slide 14: 4.1 Develop Project Charter Tools & Techniques
Expert Judgment
  Other units within the organization
  Consultants
  Stakeholders, including customer or sponsor
  Professional and technical associations
  Industry groups
  Subject matter experts
  Project Management Office (PMO)

## Slide 15: 4.1 Develop Project Charter Outputs
Project Charter
  Project purpose or justification
  Measurable Project Objectives
  High-Level requirements
  High-Level Project Description
  High-Level Risks
  Summary milestone Schedule
  Summary Budget
  Project Approval Requirements
  Assigned Project Manager
  Name and Authority of the Sponsor

## Slide 16
Q: Integration is done by:
Project Manager
Team
Senior Management
Client
Answer A

## Slide 17: 4.2 Develop Project Management Plan
The process of documenting the actions necessary to define, prepare, integrate, and coordinate all subsidiary plans

## Slide 18: 4.2 Develop Project Management Plan Inputs
Project Charter
Outputs From Planning Processes
Enterprise Environmental Factors
Organizational Process Assets

## Slide 19: 4.2 Develop Project Management Plan Tools & Techniques
Expert Judgment
  Tailor the process to meet the project needs
  Develop technical and management details to be
included in the project management plan
  Determine resources and skill levels needed to perform project work
  Define the level of configuration management to apply on the project
  Determine which project documents will be subject to the formal change control process.

## Slide 20: 4.2 Develop Project Management Plan Outputs
Project Management Plan
  The management processes and level of implementation.
  Tools & techniques.
  How the work will be executed, monitored, controlled and closed.
  Communication requirements among stakeholders.
  Key management reviews.

## Slide 21: 4.3 Direct and Manage Project Execution
The process of performing the work defined in the project management plan to achieve the project's objectives.
It includes but are not limited to:
  Activities to accomplish requirements
  Create project deliverables
  Staff, train & manage the team members assigned to the project
  Establish and manage project communication channels
  Generate project data, such as cost, schedule, technical and quality progress
  Issue change requests
  Manage risks
  Manage sellers and suppliers
  Collect and document lessons learned

## Slide 22
4.3 Direct and Manage Project Execution
Inputs, Tools & Techniques and Outputs

## Slide 23: 4.3 Direct and Manage Project
Execution Inputs
Project Management Plan
Approved Change Requests
Enterprise Environmental Factors
Organizational Process Assets

## Slide 24: 4.3 Direct and Manage Project Execution Tools and Techniques
Expert Judgment
Project management Information System

## Slide 25: 4.3 Direct and Manage Project Execution Outputs
Deliverables
Work Performance Information
  Deliverable status
  Schedule Progress
  Cost Incurred
Change Requests
  Corrective action
  Preventive action
  Defect repair
  Updates
Project Management Plan Updates
Project Document Updates

## Slide 26: 4.4 Monitor and Control Project Work
The process of tracking, reviewing and regulating the progress to meet the performance objectives defined in the project management plan.

## Slide 27: 4.4 Monitor and Control Project Inputs
Project Management Plan
Performance Reports
Enterprise Environmental Factors
Organizational Process Assets

## Slide 28: 4.4 Monitor and Control Project Tools &
Techniques
Expert Judgment

## Slide 29: 4.4 Monitor and Control Project Outputs (1)
Change Requests
  Corrective action
    Work to bring expected future performance in line with plans.
  Preventive action
    Activity that can reduce the probability of negative
consequences.
  Defect Repair
    Identification of a defect in project component with a recommendation to either repair the defect or completely replace the component.

## Slide 30: 4.4 Monitor and Control Project Outputs (2)
Project Management Plan Updates
Project Document Updates

## Slide 31: 4.5 Perform Integrated Change Control
The process of reviewing all change requests, approving changes & managing changes to the deliverables, organizational process assets, project documents & the project management plan.
Change Control Board (CCB) is responsible for approving or rejecting change requests
Roles and responsibilities of CCB are defined within configuration control and change control procedure
30

## Slide 32
4.5 Perform Integrated Change Control
Inputs, Tools& Techniques and Outputs

## Slide 33: Perform Integrated Change Control Inputs
Project Management Plan
Work Performance Information
Change Requests
Enterprise Environmental Factors
Organizational Process Assets

## Slide 34: Perform Integrated Change Control Tools &
Techniques
Expert Judgment
Change Control Meetings

## Slide 35: Perform Integrated Change Control Outputs
Change Requests Status Updates
Project Management Plan Updates
Project Document Updates

## Slide 36: 4.6 Close Project or Phase
The process of finalizing al activities across all of the project management process groups to formally close the project or phase

## Slide 37: Close Project or Phase Inputs
Project management Plan
Accepted Deliverables
Organizational Process Assets

## Slide 38: Close Project or Phase Tools &
Techniques
Expert Judgment

## Slide 39: Close Project or Phase Outputs
Final Product, Service, or Result Transition
Organizational Process Assets Updates
  Project file
  Project or phase closure documents
  Historical information