## Slide 1
Instructor: NGUYEN ANH MINH, MSc, PMP

## Slide 2
Project Human resource
Management

## Slide 3: Agenda
9.1 Plan HR Management
9.2 Acquire Project Team
9.3 Develop Project Team
Motivation Theories
9.4 Manage Project Team
Conflict Management

## Slide 4: Human Resources Management
Project Human Resource Management includes the processes that organize, manage and lead the project team. The project team is comprised of the people with assigned roles and responsibilities for completing the project.

## Slide 5: 9.1 Plan HR Management
Identifying and documenting project roles, responsibilities, required skills, reporting relationships, and creating a staff management plan.
The key benefit of this process is that it established project roles and responsibilities, project organization charts, and staffing management plan including the timetable of resource acquisition and release.

## Slide 6: Plan HR Management: Input
Project Management Plan
Activity Resource Requirements
Enterprise Environmental Factors
  Organizational Structure and culture
  Existing human resources
  Geographical dispersion and team members
  Personnel administration policies
  Marketplace Conditions
Organizational Process Assets

## Slide 7: Plan HR Management: T & T
Organizational Charts and Position Descriptions
  Hierarchical-type Charts
  Matrix-based Charts
  Text Oriented Formats
Networking
Organizational Theory
Expert Judgment
Meetings

## Slide 9: Plan HR Management: Outputs (1)
Human Resource Plan
  Roles and Responsibilities: Project Manager,
Team Members, Functional Manager, Business
Analyst, Sponsor, … etc.
    Role
    Authority
    Responsibility
    Competency

## Slide 10: Plan HR Management: Outputs (2)
B. Project Organization Charts

## Slide 11: Plan HR Management: Outputs (3)
Staffing Management Plan:
  Describes the entrance and release criteria human resources into the project.
  Includes:
    Staff Acquisition
    Resource Calendars
    Staff Release Plan
    Training Needs
    Recognition and rewarding system
    Compliance
    Safety
10

## Slide 13: Exam Spotlights
Understand the key environmental factors and the five constraints that can impact the Human Resource Planning process
Using templates and checklists is one way to ensure that you don’t miss any key responsibilities when planning the project and will help reduce the amount of time spent in planning

## Slide 14: Quiz
You have been assigned as a project manager for a software development project. The project team consists of 15 team members. You want to understand who is responsible for doing what in the project. Where can you find this information?
Responsibility Assignment Matrix
Resource Histogram
Bar Chart
Project Organization Chart

## Slide 15: Quiz
What type of organization is BEST for managing complex projects involving cross disciplinary efforts?
Projectized
Functional
Line
Matrix

## Slide 16: 9.2 Acquire Project Team
Attain & assign human resources to the project.
Staff may come from inside or outside the
organization
Project Manager does not always have control over team members selection.
Beware of Halo Effect: “You are a great programmer, so when we hire you as a project manager we expect you to be great”.

## Slide 17: Acquire Project Team: Inputs
Human Resource Management Plan
  Roles & Responsibilities
  Project Organization Chart
  Staffing Management Plan
Enterprise Environmental Factors
  Organizational Structure
  Availability, competency levels, prior experience and interest
  Personnel administration policies and cost
  Location or multiple locations
Organizational Process Assets

## Slide 18: Acquire Project Team T&T
Pre-Assignment
Negotiation
Acquisition
Virtual Teams
Multi-criteria Decision Analysis (Examples
of selection criteria: availability, cost,
experience, ability, knowledge, skills,
attitude and international factors).

## Slide 19: Acquire Project Team Outputs
Project Staff Assignment
Resource Calendar: documents the time periods each project team member can work on the project.
Project Management Plan Updates.

## Slide 21: Quiz
The MOST common causes of conflict are
project schedules, project priorities and:
Personalities
Resources
Cost
Management
20

## Slide 22: Quiz
During project planning in a matrix organization, the project manager determines that additional human resources are needed. From whom would he/she request these resources?
Functional Manager
Team
Project Sponsor
Human Resources Department

## Slide 23: Quiz
A project manager must publish a project schedule.
Activities, start/end times and resources are identified. What should the project manager do NEXT?
Distribute the schedule according to communication plan.
Confirm availability of resources
Refine the project plan to reflect more accurate cost
information.
Publish a bar chart illustrating the timeline.

## Slide 24: 9.3 Develop Project Team
Creating and open, encouraging environment
for your team
Developing & enhancing the team into an
effective, functioning, and coordinated group.
It’s complicated in matrix structures where there are dual reporting relationships.

## Slide 25: Develop Project Team: Inputs
Human Resource Management Plan
Project Staff Assignments
Resource Calendar

## Slide 26: Develop Project Team: T&T (1)
Interpersonal Skills (Soft Skills): Understand sentiments of TMs, anticipate actions, acknowledge concerns and follow up their issues.
Training:
  Technical
  Soft skills

## Slide 27: Develop Project Team: T&T (2)
3. Team Building Activities: to improve interpersonal relationships and team cohesiveness, may be by involving team members in planning.

## Slide 29: Develop Project Team: T&T (3)
Ground Rules: decreases conflicts and increases
productivity.
Colocation: Placing team members or most of them in the same location.
Recognition & Reward: Formal actions to promote high performance and involve effective systems to link between performance & reward.
Personnel Assessment Tools

## Slide 30: Motivational Theory
1. McGregor’s Theory : X and Y
Theory X : Workers need to be watched, hate work and responsibility. Managers must use coercion, threats & various control schemes to get workers to meet objectives.
Theory Y : Workers can work without supervision, they want to achieve, and can make their own decisions. Workers enjoy the satisfaction of esteem and self- actualization needs.
Ouchi’s Theory Z: based on the participative management style of the Japanese. workers are motivated by a sense of commitment, opportunity & advancement.

## Slide 31
30

## Slide 32: Motivational Theory
2. Maslow’s Hierarchy of Needs

## Slide 33: Motivational Theory
3. Hygiene Theory
There are two factors that contribute to motivation:
Hygiene factors deal with work environment issues. Those factors prevent dissatisfaction but do not necessarily bring satisfaction.
Motivational factors: factors
produce job satisfaction

## Slide 34: Motivational Theory
4. Expectancy Theory
The expectation of a positive outcome drives motivation. People will behave in certain ways if they think there will be good rewards for doing so
This theory also says that people become what you
expect of them.

## Slide 36: Motivational Theory
Achievement Theory
Achievement Theory says that people are motivated by the
need for three things: achievement, power, and affiliation.
  The achievement motivation is obviously the need to
achieve or succeed.
  The power motivation involves a desire for influencing the behavior of others.
  The need for affiliation is relationship oriented. Workers want to have friendships with their coworkers and a sense of camaraderie with their fellow team members. The strength of your team members’ desire for each of these will drive their performance on various activities.

## Slide 37: Powers of the Project Manager
Power is the potential ability to influence behavior to get people to do things they would not otherwise do.
Types of power include:
Coercive power (Penalty)
Legitimate power (Formal)
Expert power
Reward power
Referent power

## Slide 38: Develop Project Team: Outputs
Team Performance Assessment:
  Improvement in skills to allow for higher
performance.
  Improvement in competencies and moral.
  Reduced turnover rates
Enterprise Environmental Factors Updates

## Slide 40: Exam Spotlights
Different teams progress through the stages of development at different rates. When new team members are brought onto the team, the development stages start all over again.
Remember that Herzberg was the inventor of the Hygiene Theory and that this theory claims that hygiene factors prevent dissatisfaction while motivators lead to satisfaction
Understand the theories of motivation.
Understand the different types of project manager powers

## Slide 41: Quiz
Project performance appraisals are different from team performance assessment in that project performance appraisals focus on:
How an individual team member is performing on the project
An evaluation of the project team’s effectiveness
A team building effort
Reducing the staff turnover rate
40

## Slide 42: 9.4 Manage Project Team
Tracking & reporting on the performance of
individual team members. Performance appraisals are prepared and conducted, issues are identified and resolved & feedback is given to the team members

## Slide 43: Manage Project Team: Inputs
Human Resource Management Plan
Project Staff Assignments.
Team Performance Assessment: formal and
informal.
Issue Log
Work Performance Reports: e.g. CPI & SPI.
Organizational Process Assets.

## Slide 44: Manage Project Team: T&T (1)
Observation and Conversation
Project Performance Appraisals: Evaluation of
employees from people who supervise them.
Conflict Management
Interpersonal Skills
  Leadership
  Influencing
  Effective Decision Making

## Slide 45: Conflict Management

## Slide 46: Sources of Conflict

## Slide 47: Manage Project Team: Outputs
Change Requests
Project Management Plan Updates
Project Document Updates
Enterprise Environmental Factors Updates
Organizational Process Assets Updates

## Slide 48: Exam Spotlights
Take note that the PMBOK states that one of the outcomes or results of the Manage Project Team process is an update to the staffing management plan. However, staffing management plan updates are not listed as an output of this process
Understand the different conflict resolution
techniques

## Slide 49: PM HRM Responsibilities
Create a project team directory
Negotiate with resource managers for the best available resources.
Understand the team members’ needs for training
related to the project and make sure they get it.
Create a formal staffing plan.
Prepare reports for team members’ performance.
Make sure team members are motivated.
Create a reward system.

## Slide 50: Quiz
What conflict Resolution technique is a project manager using when he says, “ I cannot deal with this issue now!”
Problem Solving
Forcing
Withdrawal
Compromising

## Slide 51: Quiz
A PM is trying to settle a dispute between team members. One says the systems should be integrated before testing, and the other wants each system be tested before integration. The project involves 12 systems that need to be integrated and deadline of the project is of high priority. What is the BEST statement the PM can make to resolve the conflict?
Do it my way
Let’s calm down and get the job done
Let’s discuss this issue in our next meeting.
Let’s do some limited testing before integration and finish the testing after the integration.
50

## Slide 52: Quiz
All the following forms of powers are derived from the
project manager’s position except:
Formal
Reward
Penalty
Expert

## Slide 53
Thank you