## Slide 1
Instructor: NGUYEN ANH MINH, MSc, PMP

## Slide 2
Project Stakeholder
Management

## Slide 3: Agenda
3
13.1 Identify Stakeholder
13.2 Plan Stakeholder Management
13.3 Manage Stakeholder Engagement
13.4 Control Stakeholder Engagement

## Slide 4: What is Stakeholder Management?
4
Includes the processes required to:



Identify the people, groups, or organizations that could impact or be impacted by the project. Analyze stakeholder expectations and their impact on the project
Develop appropriate management strategies for effectively engaging stakeholders in project decision and execution

## Slide 5: 13.1 Identify Stakeholders
5
Identify all people or
organizations impacted by the project: e.g., Customers, Sponsors, Team Members, Suppliers (Internal & External), and Labor unions

## Slide 6: Identify Stakeholders: Inputs
6
Project Charter (provides information about
internal & external involved parties
Procurement Documents
Enterprise Environmental Factors (e.g., organizational culture, industry standards, … etc)
Organizational Process Assets (stakeholders register templates, lessons learned, old project documents, … etc)

## Slide 7: Identify Stakeholders: Tools & Techniques
7
Stakeholder Analysis: gathering & analyzing information to determine stakeholder in 3 steps:
  Identify all potential stakeholders & relevant information (roles, departments, interests, knowledge levels, expectations & influence levels).
  Identify potential impact or support each stakeholder could generate (power-interest)
  Assess how key stakeholders are likely to react or respond to various situations.

## Slide 8: Power-Interest Grid
7

## Slide 9: Identify Stakeholders: T & T (2)
9
Expert Judgment: groups or individuals specialized in certain areas such:
  Senior management
  Subject matter experts
  Industry groups and consultants
  Professional and technical associations
  Project managers with experience in similar projects
  Identified stakeholders.
Meetings

## Slide 10: Identify Stakeholders: Outputs
10
Stakeholder Register: it contains
  Identification Information: name, organizational position, location, role in project, … etc.
  Assessment Information: major requirements, expectation, potential influence in project … etc.
  Stakeholder Classification: Internal/External, supporter, neutral, resistor, … etc.

## Slide 11: Sample Stakeholder Mgmt Plan
10

## Slide 12: Quiz
11
How should the project manager manage the stakeholders with high power in high interest in the project?
Keep them satisfied
Manage Closely
Treat them equally to other stakeholders
Give their request a high priority

## Slide 13: 13.2 Plan Stakeholder Management

Developing appropriate management strategies to effectively engage stakeholders throughout the project lifecycle.
Provides clear, actionable plan to interact with project stakeholders to support the project’s interests.

## Slide 14: Plan Stakeholder Management - Inputs
Project Management Plan
Stakeholder Register
Enterprise Environmental Factors
Organizational Process Assets

## Slide 15: Plan Stakeholder Management – T & T
Expert Judgment
  Senior Management
  Team Members
  Other units or individuals
  Identified stakeholders
  Project managers of similar projects
  Industry experts
Meetings

## Slide 16: Plan Stakeholder Management – T & T
Analytical Techniques, engagement levels:
  Unaware
  Resistant
  Neutral
  Supportive
  Leading

## Slide 17: Plan Stakeholders Management: Outputs
Stakeholder Management Plan:
  Desired and current engagement levels of key stakeholders
  Interrelationship and potential overlap between stakeholders
  Stakeholder communication requirements
Project Document Updates
16

## Slide 18: Quiz
One of the following is not part of the stakeholder management plan
Desired engagement level
Current engagement level
Communication method
Communication needs

## Slide 19: 13.3 Manage Stakeholder Engagement
Communicating and working with stakeholders to meet their needs/expectations, address issues as they occur, and foster appropriate stakeholder engagement in project activities throughout the project lifecycle.
The key benefit is to allow the project manager to increase support and minimize resistance from stakeholders.

## Slide 20: Manage Stakeholder Engagement - Inputs
Stakeholder Engagement Plan
Communication Management Plan
Change Log
Organizational Process Assets

## Slide 21: Manage Stakeholder Engagement T & T
Communications Methods
Interpersonal Skills
  Building trust
  Resolving conflict
  Active listening
  Overcoming resistance to change
Management Skills
  Influence people to support project
  Negotiate agreements
  Modify organizational behavior

## Slide 22: Manage Stakeholder Engagement Outputs
22
Issue Log
Change Requests
Project Management Plan Updates
Project Document Updates

## Slide 23: Manage Stakeholder Engagement Outputs
23
Organizations Process Assets Updates
  Stakeholder notifications
  Project Reports
  Project presentations
  Project records
  Feedback from stakeholders
  Lessons Learned Documentation

## Slide 24: 13.3 Control Stakeholder Engagement
Monitoring overall stakeholder relationships and adjusting strategies and plans for engaging stakeholders.
The key benefit is to maintain or increase the efficiency and effectiveness of stakeholder
engagement activities.

## Slide 25: Control Stakeholder Engagement - Inputs
Project Management Plan
Issue Log
Work Performance Data
Project Documents

## Slide 26: Control Stakeholder Engagement T & T
Information Management Systems
Expert Judgment
Meetings

## Slide 27: Control Stakeholder Engagement Outputs
27
Work Performance Information
Change Requests
Project Management Plan Updates
Project Document Updates

## Slide 28: Control Stakeholder Engagement Outputs
28
Organizations Process Assets Updates
  Stakeholder notifications
  Project Reports
  Project presentations
  Project records
  Feedback from stakeholders
  Lessons Learned Documentation

## Slide 29
Q&A
28