## Slide 1: Project Management Knowledge Area / Process Group / Inputs / Tools & Techniques / Outputs Mapping
Prepared by
Amit Gupta ; amit75gupta@gmail.com
For: PMP Certification

## Slide 2: Introduction
Mapping between Knowledge Management Areas and Process Groups
Inputs, Tools and Techniques, and Outputs for the Project Management Processes
5 Project Management Process Groups 10 Knowledge Areas
47 Project Management Processes
Legends used for Process Groups
Initiating Process Group ( 2 Processes) Planning Process Group ( 24 Processes) Executing Process Group ( 8 Processes)
Monitoring and Controlling Process Group ( 11 Processes) Closing Process Group ( 2 Processes)

## Slide 3: 4: Integration Management
Process | Inputs | T&T | Outputs
4.1 Develop Project Charter | Project Statement of Work Business Case Agreements Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Facilitation Techniques | 1. Project Charter
4.2 Develop Project Management Plan | Project Charter Outputs from other processes Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Facilitation Techniques | 1. Project Management Plan
4.3 Direct and Manage Project Work | Project Management Plan Approved Change Requests Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Project Management Information System Meeting | Deliverables Work Performance Data Change Requests Project Management Plan Updates Project Documents Updates
4.4 Monitor and Control Project Work | Project Management Plan Schedule Forecasts Cost Forecasts Validated Changes Work Performance Information Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Analytical Techniques Project Management Information System Meetings | Change Requests Work Performance Reports Project Management Plan Updates Project Documents Updates
4.5 Perform Integrated Change Control | Project Management Plan Work Performance Reports Change Requests Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Meetings Change Control Tools | Approved Change Requests Change Log Project Management Plan Updates Project Documents Updates
4.6 Close Project or Phase | Project Management Plan Accepted Deliverables Organizational Process Assets | Expert Judgment Analytical Techniques Meetings | Final Product, Service or Result Transition Organizational Process Assets Updates

## Slide 4: 5: Scope Management
Process | Inputs | T&T | Outputs
5.1 Plan Scope Management | Project Management Plan Project Charter Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Meetings | Scope Management Plan Requirements Management Plan
5.2 Collect Requirements | Scope Management Plan Requirements Management Plan Stakeholder Management Plan Project Charter Stakeholder Register | Interviews Focus Groups Facilitated Workshops Group Creativity Techniques Group Decision-Making Techniques Questionnaires and Surveys Observations Prototypes Benchmarking Context Diagrams Document Analysis | Requirements Documentation Requirements Traceability Matrix
5.3 Define Scope | Scope Management Plan Project Charter Requirements Documentation Organizational Process Assets | Expert Judgment Product Analysis Alternatives Generation Facilitated Workshops | Project Scope Statement Project Documents Updates
5.4 Create WBS | Scope Management Plan Project Scope Statement Requirements Documentation Enterprise Environmental Factors Organizational Process Assets | Decomposition Expert Judgment | Scope Baseline Project Documents Updates
5.5 Validate Scope | Project Management Plan Requirements Documentation Requirements Traceability Matrix Verified Deliverables Work Performance Data | Inspection Group Decision-Making Techniques | Accepted Deliverables Change Requests Work Performance Information Project Documents Updates
5.6 Control Scope | Project Management Plan Requirements Documentation Requirements Traceability Matrix Work Performance Data Organizational Process Assets | 1. Variance Analysis | Work Performance Information Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates

## Slide 5: 6: Time Management
Process | Inputs | T&T | Outputs
6.1 Plan Schedule Management | Project Management Plan Project Charter Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Analytical techniques Meetings | 1. Schedule Management Plan
6.2 Define Activities | Schedule Management Plan Scope Baseline Enterprise Environmental Factors Organizational Process Assets | Decomposition Rolling wave planning Expert Judgment | Activity List Activity Attributes Milestone List
6.3 Sequence Activities | Schedule Management Plan Activity List Activity Attributes Milestone List Project Scope Statement Enterprise Environmental Factors Organizational Process Assets | Precedence Diagramming Method Dependency Determination Leads and Lags | Project Schedule Network Diagrams Project Documents Updates (Activity List, Activity Attributes, Milestone List, Risk Register)
6.4 Estimate Activity Resources | Schedule Management Plan Activity List Activity Attributes Resource Calendar Risk Register Activity Cost Estimates Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Alternatives Analysis Published Estimating Data Project Management Software Bottom-up Estimating | Activity Resource Requirements Resource Breakdown Structure Project Documents Updates (Activity List, Activity Attributes, Resource Calendars)
6.5 Estimate Activity Durations | Schedule Management Plan Activity List Activity Attributes Resource Calendars Activity Resource Requirements Risk Register Resource Breakdown Structure Project Scope Statement Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Analogous Estimating Parametric Estimating Three Point Estimating Group Decision-making Techniques Reserve Analysis | Activity Duration Estimates Project Documents Updates (Activity List, Activity Attributes, Milestone List, Risk Register)
6.6 Develop Schedule | Schedule Management Plan Activity List Activity Attributes Resource Calendars Activity Resource Requirements Project Schedule Network Diagrams Activity Duration Estimates Risk Register Resource Breakdown Structure Project Staff Assignments Project Scope Statement Enterprise Environmental Factors Organizational Process Assets | Schedule Network Analysis Critical Path Method Critical Chain Method Resource Optimization Techniques Modeling Techniques Leads and Lags Schedule Compression Scheduling Tool | Schedule Baseline Project Schedule Schedule Data Project Calendars Project Management Plan Updates Project Documents Updates
6.7 Control Schedule | Project Management Plan Project Schedule Work Performance Data Project Calendars Schedule Data Organizational Process Assets | Performance Reviews Project Management Software Resource Optimization Techniques Modeling Techniques Leads & Lags Schedule Compression | Work Performance Information Schedule Forecasts Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates

## Slide 6: 7: Cost Management
Process | Inputs | T&T | Outputs
7.1 Plan Cost Management | Project Management Plan Project Charter Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Analytical techniques Meetings | 1. Cost Management Plan
7.2 Estimate Costs | Cost Management Plan Human Resource Management Plan Scope Baseline Project Schedule Risk Register Enterprise Environmental Factors Organizational Process Assets | Analogous Estimating Parametric Estimating Three Point Estimating Bottom up Estimating Expert Judgment Reserve Analysis Vendor Bid Analysis Project Management Estimating Software Cost of Quality Group Decision Making Techniques | Activity Cost Estimates Basis of Estimates Project Documents Updates
7.3 Determine Budget | Cost Management Plan Scope Baseline Activity Cost Estimates Basis of Estimates Project Schedule Resource Calendars Risk Register Agreements Organizational Process Assets | Cost Aggregation Reserve Analysis Expert Judgment Historical Relationships Funding Limit Reconciliation | Cost Baseline Project Funding Requirements Project Documents Updates
7.4 Control Costs | Project Management Plan Project Funding Requirements Work Performance Data Organizational Process Assets | Earned Value Management Forecasting To-Complete Performance Index (TCPI) Performance Reviews Project Management Software Reserve Analysis | Work Performance Information Cost Forecasts Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates

## Slide 7: 8: Quality Management
Process | Inputs | T&T | Outputs
8.1 Plan Quality Managem ent | Project Management Plan Stakeholder Register Risk Register Requirements Documentation Enterprise Environmental Factors Organizational Process Assets | Cost-benefit Analysis Cost of Quality Seven Basic Quality Tools Benchmarking Design of Experiments Statistical Sampling Additional Quality Planning Tools Meetings | Quality Management Plan Process Improvement Plan Quality Metrics Quality Checklists Project Documents Updates
8.2 Perform Quality Assurance | Quality Management Plan Process Improvement Plan Quality Metrics Quality Control Measurements Project Documents | Quality Management and Control Tools Quality Audits Process Analysis | Change Requests Project Management Plan Updates Project Document Updates Organizational Process Assets Updates
8.3 Control Quality | Project Management Plan Quality Metrics Quality Checklists Work Performance Data Approved Change Requests Deliverables Project Documents Organizational Process Assets | Seven Basic Quality Tools Statistical Sampling Inspection Approved Change Requests Review | Quality Control Measurements Validated Changes Verified Deliverables Work Performance Information Change Requests Project Management Plan Updates Project Document Updates Organizational Process Assets Updates

## Slide 8: 9: Human Resource Management
Process | Inputs | T&T | Outputs
9.1 Plan Human Resourc e Manage ment | Project Management Plan Activity Resource Requirements Enterprise Environmental Factors Organizational Process Assets | Organization charts and position descriptions Networking Organizational theory Expert Judgment Meetings | 1. Human Resource Management Plan
9.2 Acquire Project Team | Human Resource Management Plan Enterprise Environmental Factors Organizational Process Assets | Pre-assignment Negotiation Acquisition Virtual teams Multi-criteria decision analysis | Project Staff Assignments Resource Calendars Project Management Plan Updates
9.3 Develop Project Team | Human Resource Management Plan Project Staff Assignments Resource Calendars | Interpersonal Skills Training Team-building activities Ground rules Collocation Recognition and rewards Personnel Assessment tools | Team Performance Assessments Enterprise Environmental Factors Updates
9.4 Manage Project Team | Human Resource Management Plan Project Staff Assignments Team Performance Assessments Issue Log Work Performance Reports Organizational Process Assets | Observation and Conversation Project Performance Appraisals Conflict Management Interpersonal Skills | Change Requests Project Management Plan Updates Project Document Updates Enterprise Environmental Factors Updates Organizational Process Assets Updates

## Slide 9: 10: Project Communications Management
Process | Inputs | T&T | Outputs
10.1 Plan Communications Management | Project Management Plan Stakeholder Register Enterprise Environmental Factors Organizational Process Assets | Communication Requirements Analysis Communication Technology Communication Methods Communication Models Meetings | Communications Management Plan Project Documents Updates
10.2 Manage Communications | Communications Management Plan Work Performance Reports Enterprise Environmental Factors Organizational Process Assets | Communication Technology Communication Methods Communication Models Information Management Systems Performance Reporting | Project Communications Project Management Plan Updates Project Documents Updates Organization Process Assets Updates
10.3 Control Communications | Project Management Plan Project Communications Issue Log Work Performance Data Organizational Process Assets | Information Management Systems Expert Judgment Meetings | Work Performance Information Change Requests Project Management Plan Updates Project Document Updates Organizational Process Assets Updates

## Slide 10: 11: Project Risk Management
Process | Inputs | T&T | Outputs
11.1 Plan Risk Management | Project Management Plan Project Charter Stakeholder Register Enterprise Environmental Factors Organizational Process Assets | Analytical Techniques Expert Judgment Meetings | 1. Risk Management Plan
11.2 Identify Risks | Risk Management Plan Cost Management Plan Schedule Management Plan Quality Management Plan Human Resource Management Plan Scope Baseline Activity Cost Estimates Activity Duration Estimates Stakeholder Register Project Documents Procurement Documents Enterprise Environmental Factors Organizational Process Assets | Documentation Reviews Information gathering techniques Checklist analysis Assumptions analysis Diagramming techniques SWOT Analysis Expert Judgment | 1. Risk Register
11.3 Perform Qualitative Risk Analysis | Project Management Plan Project Charter Stakeholder Register Enterprise Environmental Factors Organizational Process Assets | Risk probability and impact assessment Probability and impact matrix Risk data quality assessment Risk categorization Risk urgency assessment Expert Judgment | 1. Project documents updates
11.4 Perform Quantitative Risk Analysis | Risk Management Plan Cost Management Plan Schedule Management Plan Risk Register Organizational Process Assets Enterprise Environmental Factors | Data gathering and representation techniques Quantitative risk analysis and modeling techniques Expert Judgment | 1. Project Documents Updates
11.5 Plan Risk Responses | Risk Management Plan Risk Register | Strategies for negative risks or threats Strategies for positive risks or opportunities Contingent response strategies Expert judgment | Project Management Plan Updates Project Documents Updates
11.6 Control Risks | Project Management Plan Risk Register Work Performance Data Work Performance Reports | Risk Reassessment Risk Audits Variance and Trend Analysis Technical Performance Measurement Reserve Analysis Meetings | Work Performance Information Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates

## Slide 11: 12: Procurement Management
Process | Inputs | T&T | Outputs
12.1 Plan Procureme nt Managem ent | Project Management Plan Requirements Documentation Risk Register Activity Resource Requirements Project Schedule Activity Cost Estimates Stakeholder Register Enterprise Environmental Factors Organizational Process Assets | Make-or-buy Analysis Expert Judgment Market Research Meetings | Procurement Management Plan Procurement Statement of Work Procurement Documents Source Selection Criteria Make-or-buy Decisions Change Requests Project Documents Updates
12.2 Conduct Procureme nts | Procurement Management Plan Procurement Statement of Work Procurement Documents Source Selection Criteria Seller Proposals Project Documents Make-or-buy Decisions Organizational Process Assets | Bidder Conference Proposal Evaluation Techniques Independent Estimates Expert Judgment Advertising Analytical Techniques Procurement Negotiations | Selected Sellers Agreements Resource Calendars Change Requests Project Management Plan Updates Project Documents Updates
12.3 Control Procureme nts | Project Management Plan Procurement Documents Agreements Approved Change Requests Work Performance Reports Work Performance Data | Contract Change Control System Procurement Performance Reviews Inspections and Audits Performance Reporting Payment Systems Claims Administration Records Management System | Work Performance Information Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates
12.4 Close Procureme nts | Project Management Plan Procurement Documents | Procurement Audits Procurement Negotiations Record Management System | Close Procurement s Organizational Process Assets Updates

## Slide 12: 13: Stakeholder Management
Process | Inputs | T&T | Outputs
13.1 Identify Stakeholders | Project Charter Procurement Documents Enterprise Environmental Factors Organizational Process Assets | Stakeholder Analysis Expert Judgment Meetings | 1. Stakeholder Register
13.2 Plan Stakeholder Management | Project Management Plan Stakeholder Register Enterprise Environmental Factors Organizational Process Assets | Expert Judgment Meetings Analytical Techniques | Stakeholder Management Plan Project Documents Updates
13.3 Manage Stakeholder Engagement | Stakeholder Management Plan Communications Management Plan Change Log Organizational Process Assets | Communication Methods Interpersonal Skills Management Skills | Issue Log Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates
13.4 Control Stakeholder Engagement | Project Management Plan Issue Log Work Performance Data Project Documents | Information Management Systems Expert Judgment Meetings | Work Performance Information Change Requests Project Management Plan Updates Project Documents Updates Organizational Process Assets Updates